FRONTEND REFACTOR

Next.js  →  Vite + React

Migration PRD & Implementation Guide

| Version 1.0 | Stack: Vite + React | Auth: Custom JWT | API: React Query |
| --- | --- | --- | --- |

# 1. Overview & Goals

This document outlines the complete plan for migrating the frontend from Next.js (App Router) to Vite + React. The primary driver is simplification: the app uses zero SSR or SSG, meaning Next.js complexity is overhead with no benefit.

Migration Goals

- Eliminate Next.js overhead (App Router, server/client split, SSR config)

- Adopt a clean, feature-based folder structure from scratch

- Replace Auth.js (NextAuth) with a lightweight custom JWT auth layer

- Replace SWR with React Query (TanStack Query) for data fetching

- Maintain full parity with existing features, no regressions

- Improve DX: faster HMR, simpler mental model, easier onboarding

## Why Not Stay on Next.js?

| Concern | Next.js (Current) | Vite + React (Target) |
| --- | --- | --- |
| Rendering | All pages are 'use client' — SSR unused | Pure CSR by design, no wasted config |
| Routing | App Router conventions + layouts overhead | React Router v7 — explicit, simple |
| Auth | NextAuth tightly coupled to Next.js | Custom useAuth hook, full control |
| Data Fetching | SWR + manual token threading | React Query with centralized config |
| Bundle Config | Next.js opinionated build pipeline | Vite — fast, transparent, flexible |
| Mental Model | Server/client boundary confusion | Pure React, no framework magic |

# 2. Target Tech Stack

| Category | Package | Replaces |
| --- | --- | --- |
| Bundler | Vite + @vitejs/plugin-react | Next.js build system |
| Routing | React Router v7 | Next.js App Router / file-based routing |
| Data Fetching | @tanstack/react-query v5 | SWR (useSWR) |
| Auth | Custom hooks + Context | NextAuth / Auth.js |
| Global State | Zustand (if needed) | React Context sprawl |
| HTTP Client | Native fetch (via React Query) | Custom fetcher with SWR |
| Toast | react-hot-toast (keep) | react-hot-toast (unchanged) |
| Language | TypeScript (keep) | TypeScript (unchanged) |

# 3. Target Folder Structure

Feature-based structure: each domain owns its components, hooks, and API calls. Shared code lives in /shared. Pages are thin route-level components only.

src/

features/                  # one folder per domain

auth/

components/             # LoginForm, ProtectedRoute

hooks/                  # useAuth.ts

api.ts                  # login(), logout(), getMe()

AuthProvider.tsx         # token context + React Query

dashboard/

components/

hooks/

api.ts

[other-features]/          # same pattern per feature

shared/

hooks/                    # useApiFetch.ts, useDebounce.ts

components/               # Button, Modal, Table, etc.

fetcher.ts                # base fetch utilities

types.ts                  # HookReply, ApiError, etc.

api-url.ts                # BASE_URL constants

pages/                      # thin route components

LoginPage.tsx

DashboardPage.tsx

router/

index.tsx                 # all routes defined here

ProtectedRoute.tsx

lib/

queryClient.ts            # React Query config

App.tsx

main.tsx

# 4. Auth Migration (NextAuth → Custom)

Since the Python backend issues JWT bearer tokens, Auth.js was only acting as a token storage and session wrapper. All of that is replaced by a simple AuthProvider + useAuth hook.

## 4.1 What Auth.js Was Doing

- Storing the JWT token in a session

- Exposing useSession() hook to get the token

- Handling the session lifecycle (sign in / sign out)

All of this is replicated in ~80 lines of custom code with full control.

## 4.2 Token Storage Strategy

| Recommended | Ask your Python BE to set an httpOnly cookie on successful login. The browser handles it automatically — you never touch the token in JS. |
| --- | --- |

| Alternative | Store token in localStorage. Simpler to implement but slightly less secure (XSS risk). Acceptable for internal tools. |
| --- | --- |

## 4.3 AuthProvider Implementation

// src/features/auth/AuthProvider.tsx

const AuthContext = createContext<AuthContextType>(null!)

export function AuthProvider({ children }) {

const [token, setToken] = useState<string | null>(

() => localStorage.getItem('token')   // or read from cookie

)

const login = (newToken: string) => {

localStorage.setItem('token', newToken)

setToken(newToken)

}

const logout = () => {

localStorage.removeItem('token')

setToken(null)

}

return (

<AuthContext.Provider value={{ token, login, logout }}>

{children}

</AuthContext.Provider>

)

}

export const useAuth = () => useContext(AuthContext)

## 4.4 ProtectedRoute

// src/router/ProtectedRoute.tsx

export function ProtectedRoute() {

const { token } = useAuth()

if (!token) return <Navigate to='/login' replace />

return <Outlet />

}

# 5. Data Fetching Migration (SWR → React Query)

The existing useApiFetch hook is preserved almost identically, but backed by React Query instead of SWR. All error handling logic, token threading, and loading state management carry over.

## 5.1 React Query Setup

// src/lib/queryClient.ts

import { QueryClient } from '@tanstack/react-query'

export const queryClient = new QueryClient({

defaultOptions: {

queries: {

retry: 1,

staleTime: 1000 * 60 * 5,   // 5 minutes

refetchOnWindowFocus: false,

}

}

})

// src/main.tsx

<QueryClientProvider client={queryClient}>

<AuthProvider>

<RouterProvider router={router} />

</AuthProvider>

</QueryClientProvider>

## 5.2 useApiFetch Hook (Migrated)

// src/shared/hooks/useApiFetch.ts

export function useApiFetch<T>(

fetchUrl: string,

isReadyCondition = true,

options?: UseQueryOptions<T, ApiError>

): HookReply<T> {

const navigate = useNavigate()

const { pathname } = useLocation()

const { token, logout } = useAuth()

const { data, error, isLoading, isRefetching, refetch } =

useQuery<T, ApiError>({

queryKey: [fetchUrl, token],

queryFn: () => token

? fetcher([fetchUrl, token])

: fetcherNoToken(fetchUrl),

enabled: isReadyCondition,

...options,

})

if (error && pathname !== '/login') {

handleApiError(error, navigate, logout)

}

return {

data,

error,

isLoading: !isReadyCondition || isLoading,

isValidating: isRefetching,

refetch,  // was: mutate

}

}

## 5.3 Migration Mapping (SWR → React Query)

| SWR (Before) | React Query (After) |
| --- | --- |
| mutate() | refetch() |
| isValidating | isRefetching |
| useSWR(key, fetcher) | useQuery({ queryKey, queryFn }) |
| SWRConfiguration | UseQueryOptions |
| swrConfig.onError | queryClient.setDefaultOptions or in hook |
| useSession() → token | useAuth() → token |
| useRouter() (next) | useNavigate() (react-router-dom) |
| usePathname() (next) | useLocation().pathname |

# 6. Routing (File-Based → Explicit)

Next.js App Router uses a file-based routing convention. React Router v7 uses a single explicit route config — simpler and easier to read at a glance.

## 6.1 Router Setup

// src/router/index.tsx

const router = createBrowserRouter([

{

path: '/login',

element: <LoginPage />,

},

{

element: <ProtectedRoute />,   // wraps all auth-required routes

children: [

{ path: '/', element: <DashboardPage /> },

{ path: '/settings', element: <SettingsPage /> },

// add all your existing pages here

]

}

])

## 6.2 Next.js → React Router Mapping

| Next.js | React Router v7 |
| --- | --- |
| useRouter().push('/x') | useNavigate()('/x') or navigate('/x') |
| usePathname() | useLocation().pathname |
| useParams() | useParams() (same API) |
| useSearchParams() | useSearchParams() (same API) |
| <Link href='/x'> | <Link to='/x'> |
| redirect() (server) | navigate('/x') in effect/handler |
| app/page.tsx (route) | Route in router/index.tsx |
| app/layout.tsx | Wrapper component around <Outlet /> |

# 7. Implementation Phases

## Phase 1 — Project Bootstrap

Estimated: 1 day

| 1 | Scaffold new project: npm create vite@latest my-app -- --template react-ts |
| --- | --- |
| 2 | Install core dependencies: react-router-dom, @tanstack/react-query, react-hot-toast, zustand |
| 3 | Configure vite.config.ts: path aliases (@/ → src/), proxy to Python BE for local dev |
| 4 | Set up tsconfig.json path aliases to match vite config |
| 5 | Create the folder structure: features/, shared/, pages/, router/, lib/ |
| 6 | Set up .env with VITE_API_URL (replaces Next.js environment variables) |

## Phase 2 — Auth Layer

Estimated: 1 day

| 1 | Create src/features/auth/AuthProvider.tsx with token state, login(), logout() |
| --- | --- |
| 2 | Create src/features/auth/hooks/useAuth.ts exporting the context hook |
| 3 | Create src/features/auth/api.ts with login API call to Python BE |
| 4 | Build LoginPage that calls login() and stores token on success |
| 5 | Create src/router/ProtectedRoute.tsx that checks token and redirects to /login |
| 6 | Wrap App.tsx with AuthProvider + QueryClientProvider |
| 7 | Test login → token stored → protected route accessible → logout clears token |

## Phase 3 — Data Fetching Layer

Estimated: 1 day

| 1 | Create src/lib/queryClient.ts with React Query config (staleTime, retry, refetchOnWindowFocus) |
| --- | --- |
| 2 | Migrate src/shared/fetcher.ts — update to work without Next.js context |
| 3 | Migrate src/shared/types.ts — HookReply, ApiError types |
| 4 | Create src/shared/hooks/useApiFetch.ts using React Query (see Section 5.2) |
| 5 | Create handleApiError() utility with all existing error handling (401/402/403/404/5xx) |
| 6 | Replace useRouter/usePathname (next) with useNavigate/useLocation (react-router) |
| 7 | Test a single feature end-to-end with the new fetching layer before migrating all |

## Phase 4 — Feature Migration

Estimated: 2-3 days (depends on feature count)

| 1 | Migrate features one at a time, starting with the simplest (least API calls) |
| --- | --- |
| 2 | For each feature: copy components → update imports → replace next/* with react-router-dom/* |
| 3 | Replace all useSession() references with useAuth() |
| 4 | Replace all mutate() with refetch() where applicable |
| 5 | Replace all next/link <Link href=> with react-router <Link to=> |
| 6 | Remove all 'use client' directives (not needed in Vite) |
| 7 | Test each feature before moving to the next one |

## Phase 5 — Routing & Polish

Estimated: 0.5 day

| 1 | Define all routes in src/router/index.tsx based on existing Next.js pages |
| --- | --- |
| 2 | Set up nested routing with ProtectedRoute wrapping authenticated routes |
| 3 | Configure 404 catch-all route |
| 4 | Add React Query Devtools for development (remove in prod build) |
| 5 | Final end-to-end test of all features and auth flow |

# 8. Pre-Launch Checklist

- All 'use client' directives removed

- All next/* imports replaced with react-router-dom/* equivalents

- useSession() fully replaced by useAuth()

- All SWR mutate() calls replaced with React Query refetch()

- Environment variables using VITE_ prefix (not NEXT_PUBLIC_)

- Login → redirect → protected pages flow working

- Logout clears token and redirects to /login

- 401/403/402 error handling triggers correct behavior

- Python BE API calls working via VITE_API_URL

- vite.config.ts proxy configured for local development

- Production build (vite build) runs without errors

- React Query Devtools removed from production build

# 9. Environment Variables

Next.js uses NEXT_PUBLIC_ prefix for client-side env vars. Vite uses VITE_ prefix. Update all .env files accordingly.

# .env (Vite)

VITE_API_URL=http://localhost:8000

VITE_AUTH_API_URL=http://localhost:8000/auth

# Access in code

const BASE_URL = import.meta.env.VITE_API_URL

// was: process.env.NEXT_PUBLIC_API_URL

Frontend Refactor PRD  •  Next.js → Vite + React  •  Generated June 2026